AdsMaster

Phase 13: Critical Build Plan

Google Ads API Abstraction Layer + Start-to-Ship Strategy

March 2026  |  VERSION 1.0  |  STATUS: APPROVED FOR DEVELOPMENT

# 1.  The #1 Critical Gap: No API Abstraction Layer

Your current plan hard-codes Google Ads API v23 directly into service classes. Google now releases a new version every single month. Without an abstraction layer between your business logic and the Google Ads SDK, every Google update is a production emergency that requires code changes across multiple files, regression testing, and an emergency deployment.

🚨 Why This Will Destroy You Without Fixing Google Ads API v19 → sunsetted Feb 11 2026. v22 sunsets late 2026. Monthly cadence started Jan 2026. Every sunset forces a migration. Without isolation, that migration touches your campaign service, sync worker, metrics worker, recommendation engine, and tests all at once. One bad migration = your platform is down for ALL paying customers simultaneously. You are handling peoples' real money. A 4-hour outage during a campaign launch = chargebacks, support rage, churn.

# 2.  The Fix: Google Ads API Adapter Pattern

The solution is a single versioned adapter layer that ALL your internal services call instead of the SDK directly. Only this adapter ever imports google-ads. When Google releases v24, you update one file, run its tests, and deploy — nothing else changes.

## 2.1  Architecture Overview

The folder structure to add under app/integrations/google_ads/:

- adapters/                      ← one file per API version

- adapters/base.py               ← abstract interface (the contract)

- adapters/v23.py                ← current production adapter

- adapters/v23_1.py              ← drop-in when v23.1 adds a feature

- adapters/v24.py                ← ready before Google forces sunset

- adapter_factory.py             ← returns correct adapter for an account

- feature_flags.py               ← toggle v23 vs v24 per-org before full rollout

- version_monitor.py             ← polls Google release notes RSS, alerts your Slack

How Internal Services Call The Adapter # BEFORE (fragile - breaks on every API update) from google.ads.googleads.client import GoogleAdsClient ga = GoogleAdsClient.load_from_dict(creds) ga.get_service("CampaignService").mutate_campaigns(...) # AFTER (stable - services never know which version is running) from app.integrations.google_ads.adapter_factory import get_adapter adapter = await get_adapter(ad_account_id) campaigns = await adapter.get_campaigns(customer_id, include_metrics=True) breakdown = await adapter.get_pmax_network_breakdown(customer_id, campaign_id)

## 2.2  The Base Abstract Interface

This is the contract. Every adapter version must implement all of these methods. If a new API version breaks a method signature, only the adapter changes — not your services.

| Method | Returns | v23/v23.1 API Call |
| --- | --- | --- |
| get_campaigns() | List[CampaignData] | CampaignService.search() |
| get_pmax_network_breakdown() | List[NetworkBreakdown] | ad_network_type segment (NEW v23) |
| get_keywords() | List[KeywordData] | AdGroupCriterionService |
| get_search_terms() | List[SearchTermData] | SearchTermView |
| generate_audience_from_text() | AudienceDefinition | GenerateAudienceDefinition (NEW v23) |
| generate_ad_assets() | AssetGroup | AssetGenerationService (NEW v23) |
| set_campaign_text_guidelines() | Campaign | Campaign.text_guidelines (NEW v23.1) |
| get_invoice_breakdown() | List[Invoice] | InvoiceService (ENHANCED v23) |
| get_benchmark_metrics() | BenchmarkData | BenchmarksService (NEW v23) |
| mutate_campaign_budget() | MutateResult | CampaignBudgetService |
| pause_campaign() | MutateResult | CampaignService.mutate() |
| get_auction_insights() | List[AuctionInsight] | AuctionInsightService |

## 2.3  Version Monitor: Never Get Surprised Again

Add a lightweight Cloud Scheduler job (runs weekly) that checks the Google Ads API release notes page and posts to your Slack channel automatically:

- Parses the Google Ads developer blog RSS feed

- Detects new version announcements and sunset dates

- Posts to #engineering-alerts: "Google Ads API v24 released. Sunset of v22 in 90 days. Action required."

- Creates a GitHub Issue automatically with the migration checklist

- Gives you 90+ days warning instead of finding out the day it breaks

# 3.  v23 / v23.1 Features to Wire Up NOW

These are real API capabilities available today that your plan has not yet integrated. Each one is a direct feature for your users that saves them money or time.

| Feature | What It Gives Users | API Endpoint | Priority |
| --- | --- | --- | --- |
| PMax Network Breakdown | See spend split: Search vs YouTube vs Display vs Discovery inside PMax campaigns — was impossible before v23 | ad_network_type segment | 🔴 CRITICAL |
| NLP Audience Builder | User types: "women aged 30-45 interested in yoga" → system builds the audience automatically | GenerateAudienceDefinition | 🔴 CRITICAL |
| AI Asset Generation | Generate headlines, descriptions and images from a URL — no copywriter needed | AssetGenerationService | 🟡 HIGH |
| Text Guidelines (Brand Safety) | Lock brand name, banned words, tone — AI can't violate brand rules in generated copy | Campaign.text_guidelines | 🟡 HIGH |
| Campaign-Level Invoice | Show clients exact cost per campaign in invoices — agencies love this | InvoiceService enhanced | 🟡 HIGH |
| Benchmark Metrics + Date Breakdown | Compare your CPC vs industry average by week — show users if they're overpaying | BenchmarksService | 🟢 MEDIUM |
| Video Upload via API | Upload video creative directly without needing YouTube Data API separately | YouTubeVideoUpload (v23.1) | 🟢 MEDIUM |
| Life Event Audiences | Target people who just moved, got married, had a baby — high intent signals | LIFE_EVENT_USER_INTEREST | 🟢 MEDIUM |

🎯 The Highest-Value Feature for User Retention PMax Network Breakdown + Benchmark Metrics TOGETHER is your killer feature. The dashboard can show: "You spent $1,240 on PMax. 68% went to Display network. Your Display CPC ($3.20) is 2.1x above the industry benchmark ($1.52). Recommendation: Shift budget to Search where your CPC is on par with competitors." No other tool shows this automatically because most haven't shipped v23 yet. You can.

# 4.  Build Order — What to Build First

This is the exact sequence that protects you from API changes while shipping user value as fast as possible. Do not skip or reorder these.

## Week 1–2: API Foundation (Build This Before ANY Feature Work)

| # | Task | Why First | Output |
| --- | --- | --- | --- |
| 1 | Create adapters/base.py with abstract interface | Defines the contract everything builds on | base.py file |
| 2 | Create adapters/v23_1.py (current production) | Wraps existing SDK calls behind clean interface | v23_1.py file |
| 3 | Create adapter_factory.py with version config | Single place to control which version runs | factory.py |
| 4 | Create feature_flags.py for per-org toggles | Safe rollout of new API features to test orgs first | flags.py |
| 5 | Refactor GoogleAdsClient to use adapter only | Removes all direct SDK imports from services | Refactored client |
| 6 | Write adapter unit tests (mock SDK calls) | Any future adapter must pass same tests | tests/adapters/ |
| 7 | Set up version_monitor.py + Cloud Scheduler job | Automatic alerts on new Google API versions | Monitor running |

## Week 3–4: Core User Value (Real-Money Features)

- Budget Pacing Alert Engine: If a campaign burns >40% of monthly budget in first 10 days, send alert. This alone justifies the subscription.

- PMax Network Breakdown Dashboard Widget: Uses the new v23 endpoint. Visualize Search vs YouTube vs Display spend split. First thing users see.

- Activation Moment Engineer: User connects account → within 10 minutes they see their Waste Score + first AI recommendation. Hard-code this path to be < 10 min.

- Real-time Budget Burn Gauge: WebSocket-powered live spend tracker on dashboard. Users see today's spend updating in real time.

## Week 5–6: AI Features That Hook Users

- NLP Audience Builder UI: Text box on campaign creation: "Describe your audience in plain English." Calls GenerateAudienceDefinition API. Maps directly to v23 endpoint.

- Benchmark Comparison Tiles: Each campaign shows: "Your CPC vs Industry Average." Uses BenchmarksService with date breakdowns.

- Waste Score Widget: On onboarding and dashboard. Calculates: low Quality Score keywords + overspent placements + high CPC vs benchmark. Shows $X wasted/month.

- AI Asset Generator: Campaign creation flow: paste landing page URL → AI generates 5 headline + 3 description variants. Uses AssetGenerationService.

## Week 7–8: Trust and Retention Features

- Brand Safety Controls: Settings page: "Banned words in AI copy" field. Writes to Campaign.text_guidelines via v23.1 API. Critical for brand-conscious clients.

- Agency Invoice Breakdown: PDF report showing per-campaign cost. Uses enhanced InvoiceService. Agencies will pay $249/mo just for this.

- Confidence Score on Every Recommendation: "Pause this keyword (94% confidence — based on 21 days, 0 conversions, $340 spent)." Users won't trust automation without this.

- Predictive Budget Calendar: "At current pace you will exhaust your monthly budget by the 19th." Shown at top of dashboard in amber.

# 5.  Handling Future Google API Updates — The Playbook

This is the repeatable process for every Google API version release from now on. With the adapter pattern in place, each migration takes 1–2 days not 1–2 weeks.

## Step-by-Step Migration Checklist (Triggered by Version Monitor Alert)

- Version Monitor posts alert to Slack with release notes link

- Dev reviews diff (new endpoints, removed endpoints, changed field names)

- Create new adapters/vXX.py — copy from previous version, update method bodies only

- Run existing adapter test suite against new version (same tests, new adapter)

- Enable new adapter for internal test org via feature_flags.py

- Run for 5–7 days on test org. Monitor errors in Cloud Logging.

- Canary rollout: enable for 5% of orgs. Monitor 48 hours.

- Full rollout. Old adapter file stays in codebase until 30 days after sunset (rollback insurance).

Time Estimate Per Migration (With Adapter Pattern In Place) Write new adapter: 4–8 hours Run test suite: 1 hour (automated) Internal test org soak: 5 days (no dev time) Canary rollout + monitor: 2 days (no dev time) Full rollout: 30 minutes Total active dev time per migration: 1 day. Without the adapter: 1–2 weeks.

# 6.  Missing from All 12 Phases — Add These Now

## 6.1  Phase 14: Growth Engine (Completely Absent)

Your 12 phases are 100% engineering. You have zero documented plan for how users find and stay with your product. Add this as Phase 14:

| Growth Mechanism | How It Works | Why Users Hook |
| --- | --- | --- |
| Free Account Audit | Connect Google Ads → instantly see Waste Score. No card required. | Users see the problem before they pay. Conversion driver. |
| Referral Program | Agency refers client → both get 1 month free. Tracked via referral_code in users table (already exists). | Agencies become distribution partners. |
| White-Label for Agencies | $249/mo plan: custom logo + domain. Agency charges clients $X/mo and keeps margin. | Agencies are high-LTV, low-churn customers. |
| Public Automation Templates | Users publish automation rules to a marketplace. Others install in 1 click. | Network effect. Harder to leave. |
| Weekly Performance Email | Every Monday: "Your campaigns last week. Here's what we changed and what it saved." | Habit loop. Users open it every week. |

## 6.2  Activation Metric — Must Be Defined Before Building

The one metric that predicts whether a user stays or churns. For this platform it is:

"User connects ad account AND receives their first AI recommendation within 10 minutes of signup."

Every line of onboarding code should be measured against this metric. If a step delays reaching this moment, cut it or move it to after onboarding.

## 6.3  Real-Time Budget Burn Alert — Missing From All Phases

Users will trust you with their money only if they feel in control. The single most-requested feature in any ads tool is:

- "Alert me when I'm about to overspend" — send via email + WhatsApp (already in Phase 6)

- "Show me if today's spend pace will blow my monthly cap" — pacing gauge on dashboard

- "Pause campaigns automatically if daily cap is hit" — automation rule type already in schema, needs UI

## 6.4  Competitor Spend Tracker — Use Auction Insights

The Auction Insights report (available in Google Ads API today) shows which competitors are bidding on your keywords and their impression share. Surface this as:

- "Your competitors this week" widget on dashboard

- "[Competitor] increased impression share 18% — they may have raised bids"

- This is data users cannot easily see in Google Ads UI without manual exports

# 7.  Revised Implementation Timeline

| Sprint | Focus | Outcome |
| --- | --- | --- |
| Week 1–2 | API Abstraction Layer | Adapter pattern in place. Version monitor running. Zero future migrations will be emergencies. |
| Week 3–4 | Core Value Loop | User connects → sees Waste Score → gets first recommendation → in under 10 mins. Budget pacing live. |
| Week 5–6 | v23 AI Features | NLP audience builder, benchmark tiles, AI asset generator. These are marketing-page features. |
| Week 7–8 | Trust Layer | Brand safety controls, confidence scores on AI, invoice breakdown for agencies. Justifies $249/mo plan. |
| Week 9–10 | Meta Parity | All Phase 11 Meta features implemented behind the same adapter pattern structure. |
| Week 11–12 | Growth Engine | Free audit flow, referral program, weekly email. First 100 users from organic. |
| Week 13–16 | Agency Features | White-label, multi-client dashboard, per-client reports. High LTV customer tier. |

# 8.  Summary — The 3 Things to Do This Week

Action 1: Build adapters/base.py TODAY Define the abstract interface before writing a single feature. Every method your platform needs from Google Ads goes here. This is the most important 100 lines of code in your entire codebase. Time estimate: 4 hours.

Action 2: Wire v23.1 Features Into the Adapter PMax Network Breakdown → map to get_pmax_network_breakdown() in your adapter. GenerateAudienceDefinition → map to generate_audience_from_text() in your adapter. These are live API endpoints available NOW. Ship them before competitors. Time estimate: 1–2 days.

Action 3: Define Your Activation Metric and Build Toward It Write this in your README: "A user is activated when they connect an ad account AND receive their first AI recommendation within 10 minutes." Then re-read your onboarding flow (Phase 6) and cut everything that delays this moment. Time estimate: Half a day of planning, then guides all future sprint decisions.

AdsMaster — Phase 13 | Confidential | March 2026